KEEA MUNICIPAL ASSEMBLY COMPOSITE ANNUAL ACTION PLAN FOR 2020

| S/N | Activity | Location | Timeframe - 2020 |  |  |  | Indicative Budget (GHc) | Fund source | Implementation Responsibility (Department/Unit/Officer) |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | Q1 | Q2 | Q3 | Q4 |  |  | Lead | Collaborating |
| ADMINISTRATION, PLANNING AND BUDGETING |  |  |  |  |  |  |  |  |  |  |
| 1. Local Government |  |  |  |  |  |  |  |  |  |  |
|  | Monitoring and Evaluation of Projects | Municipal Wide | √ | √ | √ | √ | 48,763.76 | DACF | MPO | MPCU |
|  | Purchase of Stationeries, Office furniture, Equipment and Machines | Elmina | √ | √ | √ | √ | 28,000.00 | DACF | PO | CENTRAL ADMIN. |
|  | Maintenance of Office vehicles and equipment |  | √ | √ | √ | √ | 15,500.00 | DACF | TO | CENTRAL ADMIN. |
|  | Support Community Initiated Project and Programmes 5% | Municipal Wide | √ | √ | √ | √ | 150,458.20 | DACF | MFO | CENTRAL ADMIN. |
|  | Strengthening of Sub Municipal Structure 2% | Elmina/Komenda/Ntranoa/Ayensudo/Abrem Agona/Kissi | √ | √ | √ | √ | 60,183.28 | DACF | MPO | CENTRAL ADMIN |
|  | Pavement and Fencing of Komenda Zonal Council | Komenda | √ |  |  |  | 150,000.00 | DDF | HoWD | CENTRAL ADMIN, MPCU |
|  | Acquisition of Environmental Protection Agency Permits for physical projects | Elmina | √ | √ | √ | √ |  | DACF | PPD | WD, LANDS COMMISION, EPA |
|  | Organise quarterly social audit committee meetings | Elmina | √ | √ | √ | √ | 2,000.00 | IGF | MPO | Social Audit Committee |
|  | Implementation of National Anti-Corruption Action Plan for 2021 | Elmina |  | √ |  |  | 3,500.00 | DACF | NAC Desk officer | CENTRAL ADMIN. |
|  | Organise quarterly audit committee meetings | Elmina | √ | √ | √ | √ |  | IGF |  |  |
|  | Sub-committee meetings | Elmina | √ | √ | √ | √ |  | IGF |  |  |
|  | Organise quarterly Social Public Expenditure and Financial Accountability (SPEFA) meetings | Elmina | √ | √ | √ | √ |  | IGF | MFO | MBA |
| 2.Human R. Development |  |  |  |  |  |  |  |  |  |  |
|  | Workshops, seminars and conferences, trainings and capacity building |  | √ | √ | √ | √ | 40,000.00 | DACF | HRM | CENTRAL ADMIN. |
|  | Training of Revenue Collectors and capacity building of staff | Elmina | √ |  |  |  | 23,000.00 | DACF | HRM | FINANCE DEPT. |
|  | Capacity Building of Staff and Assembly members | Elmina | √ |  | √ |  | 34,615.00 | DDF | HRM | CENTRAL ADMIN. |
| 3.Planning/Budget/Finance |  |  |  |  |  |  |  |  |  |  |
|  | Preparation of 2021 Annual Action Plan and MPCU meetings | Elmina | √ |  |  |  | 18,000.00 | DACF | MPO | MPCU |
|  | Preparation of Composite Budget (FFR for 2021) | Elmina |  | √ | √ |  | 25,931.40 | DACF | MBA | BUDGET COMMITTEE |
|  | Undertake Budget Dissemination Activities | Elmina |  |  | √ | √ | 11,349.66 | DACF | MBA | BUDGET COMMITTEE |
|  | Organization of Social Accountability and Town Hall forums | Kissi/Eguafo | √ | √ | √ | √ | 24,000.00 | DACF | PRCC | MPCU, SAC |
|  | Build and Update Socio Economic & Revenue Data for Planning and Budgeting | Elmina | √ |  |  |  | 25,480.00 | DACF | MPO | MPCU |
|  | Support to One District One factory project | Municipal wide | √ |  |  |  | 31,341.29 | DACF | CENTRAL ADMIN |  |
|  | Valuation of selected properties | Selected communities | √ |  |  |  | 50,000.00 | DACF |  |  |
|  | Running cost of official vehicles | Elmina | √ | √ | √ | √ | 37,500.00 | DACF |  |  |
| 4.Administrative Infrastructure |  |  |  |  |  |  |  |  |  |  |
|  | Procurement of Building Materials for minor maintenance within the Assembly | Elmina | √ |  | √ |  | 27,601.74 | DACF | PO | WD |
|  | Maintenance of Assembly vehicles |  | √ | √ | √ | √ | 51,600.00 | DACF | PPO | CENTRAL ADMIN |
|  | Production of site plans, drawings and registration of Assembly lands | Elmina | √ |  |  |  | 47,253.71 | DACF | HoWD | CENTRAL ADMIN. |
|  | Renovation of planning and budget flats | Elmina-Marine | √ |  |  |  | 81,569.00 | DACF | HoWD | CENTRAL ADMIN. |
|  | Renovation of MCE’s residence | Elmina |  | √ |  |  | 50,000.00 | DACF | HoWD | CENTRAL ADMIN. |
|  | Tiling and furnishing of the Assembly hall | Elmina-Marine | √ |  |  |  | 80,000.00 | DACF | HoWD | CENTRAL ADMIN. |
|  | Procurement of equipment and machine | Elmina |  | √ |  |  | 33,516.71 | DACF | HoWD | CENTRAL ADMIN. |
|  | Administrative Emergency Works |  | √ | √ | √ | √ | 61,828.99 | DACF |  |  |
|  | Renovation of Budget and Planning Bungalow | Elmina |  |  |  |  | 81,567.00 | DACF | HoWD | CENTRAL ADMIN. |
| TOWN &COUNTRY PLANNING Department & Parks & Gardens |  |  |  |  |  |  |  |  |  |  |
|  | Propagation, Planting and replacement of Flowers and trees within KEEA | Municipal wide |  | √ | √ |  | 15,000.00 | DACF | P&GO | PPD |
|  | Procurement of Equipment and Machine | Elmina | √ |  |  |  | 33,526.55 | DACF | PO | PPD |
|  | Street Naming and Property Addressing | Elmina | √ | √ | √ | √ | 20,000.00 | DACF | PPD | MPO |
|  | Production of cadastral maps for Forest Reserves | Municipal wide | √ | √ | √ | √ | 31,066.59 | GOG | PPD | CENTRAL ADMIN. |
| 2.SOCIAL SECTOR |  |  |  |  |  |  |  |  |  |  |
| Education |  |  |  |  |  |  |  |  |  |  |
|  | Procurement of 400 No. Dual Desk and 300No. mono desks | Elmina | √ |  |  |  | 160,000.00 | DACF | PO | CENTRAL ADMIN. |
|  | Maintenance of 4No. classroom blocks and 1No. teacher’s bungalow | 1. St. Mary M/A JHS – Dutch Komenda 2. St. James M/A JHS – Elmina 3. Anglican School – Elmina 4. Brenu-Akyinum 5. Education Director’s bungalow |  |  | √ |  | 300,000.00 | DACF | HoWD | CENTRAL ADMIN |
|  | Construction of 3No. KG blocks and 1No. 3-Unit classroom bock | 1. Kwesi Adum 2. Duakyimase 3. Sehwi 4. Kissi |  | √ |  |  | 573,926.96 | DDF | HoWD | CENTRAL ADMIN |
|  | Support for annual Best Teachers Award and sport and culture | Elmina |  |  |  | √ | 22,536.00 | DACF | CENTRAL ADMIN. | MED |
|  | National Commemorative Celebrations (May Day, Ind. Day & Republic Day) |  | √ | √ | √ | √ | 20,000.00 | DACF | CENTRAL ADMIN |  |
|  | Support Municipal Education Sponsorship programme 2% | Elmina | √ |  |  |  | 60,183.28 | DACF | CENTRAL ADMIN | MED |
|  | Completion of 2 No. 6 unit classroom Block with library, store, office, staff room, 6-seater W/C toilet facility Ayensudo & Akwakrom | 1. Ayensudo 2. Akwakrom | √ |  |  |  | 81,988.92 | DACF | HoWD | CENTRAL ADMIN |
| Health |  |  |  |  |  |  |  |  |  |  |
|  | Provision for National Immunization Day | Elmina |  | √ |  |  | 10,000.00 | DACF | CENTRAL ADMIN | MHD |
|  | Support for Malaria Prevention & other Health activities within the Municipality (0.5%). | Elmina |  |  | √ |  | 15,045.82 | DACF | CENTRAL ADMIN | MHD |
|  | Construction of maternity ward | 1. Komenda Health Centre |  |  | √ |  | 455,557.96 | DDF | HoWD | MHD, MPCU |
|  | Construction and furnishing of 2No. CHPS Compounds with external works | 1. Eguafo 2. Saman Abotar Park |  | √ |  |  | 400,000.00 | DDF | HoWD | MHD, MPCU |
|  | Rehabilitation of 2No. CHPS Compounds | 1. Abeye 2. Ampenyi | √ | √ | √ | √ | 200,000.00 | DACF | HoWD | MHD, MPCU |
|  | Renovation of Health Director’s Bungalow and reconstruction, of fence | Elmina | √ |  |  |  | 40,000.00 | DACF | HoWD | MHD, MPCU |
|  | Completion of 2No. CHPS Compound | Nsadwir Akwanda | √ | √ |  |  | 29,857.69 | DACF | HoDWD | MHD,MPCU |
|  | Completion of Elmina Urban Health Center |  |  |  |  |  | 55,000.00 | DDF | HoDWD | MHD,MPCU |
| Public Safety |  |  |  |  |  |  |  |  |  |  |
|  | Maintenance of Law and Order in the Municipality | Municipal wide | √ | √ | √ | √ | 18,500.00 | DACF | MPD | CENTRAL ADMIN |
|  | Construction of Police station | Kissi |  |  |  | √ | 40,000.00 | DACF | HoWD | MPCU |
|  | Disaster management | Municipal wide |  | √ |  |  | 38,149.86 | DACF | NADMO | Disaster Mgt. Committee |
| Tourism, Culture and Creative Arts |  |  |  |  |  |  |  |  |  |  |
|  | Support to Tourism development, sports and culture | Municipal wide | √ | √ | √ | √ | 40,132.82 | DACF | CENTRAL ADMIN | Tourism Sub-committee |
|  | Counterpart funding of Donor Support Projects & Programmes | Municipal wide | √ | √ | √ | √ | 67,952.36 | DACF | CENTRAL ADMIN |  |
| SOCIAL WELFARE & COMMUNITY DEVELOPMENT & GENDER DESK |  |  |  |  |  |  |  |  |  |  |
| Social Welfare |  |  |  |  |  |  |  |  |  |  |
|  | Undertake Education programmes in the Communities on social issues (E.g. Child Trafficking) | Municipal wide | √ | √ | √ | √ | 9,850.00 | DACF | SWCD |  |
|  | Promote and sustain pro –programmes for vulnerable in the Municipality | Municipal wide | √ | √ | √ | √ | 10,150.00 | DACF | SWCD | CENTRAL ADMIN |
|  | Procure office equipment and consumables | Elmina | √ | √ | √ | √ | 14,000.00 | GOG | Procurement unit | SWCD |
|  | Procurement of economic enhancement items for PWDs | Elmina |  | √ |  |  | 60,000.00 | DACF |  |  |
| Community Development & Gender Desk |  |  |  |  |  |  |  |  |  |  |
|  | Sustain all child rights promotion and protection programmes | Elmina | √ | √ | √ | √ | 9,850.00 | DACF | SWCD | CENTRAL ADMIN |
|  | Build financial capacity of women in skills acquisition | Elmina | √ | √ | √ | √ | 30,000.00 | DACF | BAC | SWCD, GDO |
|  | Mentorship programme for young girls | Iture |  |  |  |  |  | DACF | GDO | SWCD |
|  | Women participation in governance and in peace building processes | Elmina |  |  |  |  |  | DACF | GDO | SWCD |
|  | Promote and sustain Pro-programmes for Vulnerable in the Municipality | Municipal wide | √ | √ | √ | √ | 10,150.00 | DACF | SWCD | CENTRAL ADMIN |
|  | Organise 4 Sexual & Gender Based Violence trainings for Queen mothers,Adolescent Girls,Stakeholders,Parents and Teacchers | Municipal Wdee | √ | √ | √ | √ | 30,000.00 | DACF | GDO | SWCD |
| ECONOMIC |  |  |  |  |  |  |  |  |  |  |
| Revenue |  |  |  |  |  |  |  |  |  |  |
|  | Construction of 1No. 32 Unit Mkt stalls and 4-Seater Toilet Facility at Ayensudo | Ayensudo | √ |  |  |  | 276,823.77 | DDF | HoWD | MPCU |
|  | Construction of Market sheds at Dominase | Dominase | √ |  |  |  | 17,389.26 | DDF | HoWD | MPCU |
|  | Construction of open sheds at Elmina Fish Market | Elmina | √ |  |  |  | 50,000.00 | DDF | HoWD | MPCU |
|  | Training market leaders and women business owners on market skills and meeting tax obligations |  |  |  |  |  | 35,000.00 | DACF | GDO | BRC, SWCD |
|  | Redevelopment of Agona Market | Agona | √ |  |  |  | 548,587.00 | DDF |  |  |
|  | Maintenance of Markets and other emergency works | Municipal wide | √ | √ | √ | √ | 72,000.00 | DACF | HoWD | CENTRAL ADMIN |
|  | Purchase of Pick-Up for revenue generation |  | √ |  |  |  | 130,000.00 | DACF | Procurement unit | CENTRAL ADMIN |
|  | Tax education programmes |  | √ | √ |  |  | 35,000.00 | IGF |  |  |
| Energy |  |  |  |  |  |  |  |  |  |  |
|  | Electrification Projects and Maintenance of Street Lights & Purchase of Electric Poles | Municipal wide | √ | √ | √ | √ | 30,979.00 | DACF | HoWD | CENTRAL ADMIN |
| Feeder Roads |  |  |  |  |  |  |  |  |  |  |
|  | Patching of potholes, Blading and Reshaping of feeder roads | 1. Essaman-Bantama-Pershie (5.36KM) 2. Ayensudo Jnc.-Anpenyi Township (6.23KM) 3. Eguafo – Ponkrom (11KM) 4. Agona – Saman Abotar Park (10KM) | √ | √ | √ | √ | 94,838.00 | DACF | HoWD | DFR |
|  | Construction of Culvert at Peace Avenue (Fiampon), Abbina and Iture | Elmina/Abina/Iture |  | √ |  |  | 51,217.30 | DACF | HoWD | DUR |
|  | Construction of Reinforced Concrete Foot Bridge at Amotuo - Komenda | Komenda |  |  |  |  | 68,844.30 | DDF |  |  |
|  | Undertake Feeder Roads Goods and Services Activities |  | √ | √ | √ | √ | 10,891.38 | GOG | HoWD | DFR |
| Agriculture |  |  |  |  |  |  |  |  |  |  |
|  | Farmers Day Celebration | Elmina |  |  |  | √ | 30,000.00 | DACF | DA | CENTRAL ADMIN |
|  | Procurement of Office Equipment Machines & Consumables | Elmina | √ | √ | √ | √ | 16,705.69 | DACF | PO | DA |
|  | Undertake Agricultural programmes in the Municipality (MOFA) | Municipal wide | √ | √ | √ | √ | 222,493.82 | GOG, Donor | DA | MoFA |
|  | Planting for Export and Rural Development | Elmina | √ | √ | √ | √ | 100,000.00 | GOG | DA | MoFA |
| ENVIRONMENTAL |  |  |  |  |  |  |  |  |  |  |
|  | Sanitation and Waste Management at the Local level | Municipal wide | √ | √ | √ | √ | 138,872.52 | DACF | MEHO | CENTRAL ADMIN |
|  | Sanitation Improvement Package and fumigation | Essaman | √ | √ | √ | √ | 414,000.00 | DACF | MEHO | CENTRAL ADMIN |
|  | Survey and mapping of illegal dumping sites | Municipal wide |  | √ |  |  | 5,400.00 | DACF | MEHO | CENTRAL ADMIN |
|  | Enforcement of Laws, Enacting and Gazetting of Anti-Dumping Laws | Elmina |  |  | √ |  | 10,000.00 | DACF | MEHO | CENTRAL ADMIN |
|  | Implement CLTS and monitoring of triggered Communities Under CLTS programme | Municipal wide | √ | √ | √ | √ | 25,000.00 | DACF | MEHO | CENTRAL ADMIN |
|  | Inspection and Monitoring of Public Toilet Operations and Maintenance | Municipal wide | √ | √ | √ | √ | 22,000.00 | DACF | MEHO | CENTRAL ADMIN |
|  | Procurement of 6No. Refuse Containers | Agona, Prisons, Elmina Estate, Kissi and Komenda |  |  | √ |  | 61,000.00 | DACF | Procurement unit |  |
|  | Acquisition of land for Public Burial |  |  |  |  | √ | 66,000.00 | DACF |  |  |
| DONOR |  |  |  |  |  |  |  |  |  |  |
|  | Implement Sister City and VNG programs | Municipal wide | √ | √ | √ | √ | 60,000.00 | DONOR | MEHO | CENTRAL ADMIN |
|  | UNICEF-RBF | Triggered communities |  |  |  |  | 46,880.00 | DONOR |  |  |
|  | Disaster and Contingency |  | √ | √ | √ | √ | 344,814,90 | DACF |  |  |
|  | Organization of public forum on climate change and disaster risk reduction | Ntranoa |  |  | √ |  | 35,000.00 | IGF | NADMO | CENTRAL ADMIN |
|  | Prepare and Implement 2021 Climate Change Action Plan | Elmina |  |  |  |  | 10,000.00 | DACF | NADMO |  |
|  | MP’s DACF Activities |  | √ | √ | √ | √ | 345,005.00 | DACF | CENTRAL ADMIN |  |
|  | Disability Fund |  | √ | √ | √ | √ | 65,280.00 | DACF | CENTRAL ADMIN |  |